# Multi-Tenant Deployment Automation

Implementation Plan — Repository Structure, Phases & Goals

Date: 25 June 2026

# 1. Summary

deployctl is a deployment automation tool that lets us release backend and frontend application versions independently for each tenant (client), on top of our existing AWS infrastructure. It avoids duplicating the entire application per client or standing up a separate infrastructure stack for every tenant.

The first version is delivered as a small, TypeScript command-line tool and a web dashboard for one-click deploys and visibility. Every deploy is pinned to an exact, immutable commit, recorded in an auditable history, and protected against two people deploying the same target at once.

This document describes the planned repository structure and walks through each delivery phase with its purpose and goals. It is organised so the work lands in safe, reviewable increments: shared foundations first, then the deployment actions that depend on them, then operational tooling, and finally the dashboard.

## What the system delivers

Independent backend releases: Per-tenant backend deploys delivered to existing EC2 / Auto Scaling Group servers without SSH, using AWS Systems Manager.

Independent frontend releases: Per-tenant frontend deploys that reuse one build artifact across clients and sync it to each tenant's storage with correct caching.

Auditable history: A complete, append-only record of who deployed what, when, and whether it succeeded — used for status and rollback.

Safe rollback: One-command return to a previous known-good version for a single tenant.

Security by default: Secrets are never copied into the tool, code, or logs; servers read them directly from AWS Secrets Manager.

# 2. How It Works

An operator (or an automated pipeline) runs a single command naming the tenant, environment, app, and version. The tool validates the request, locks the exact commit, and then follows one of two deploy paths — backend or frontend — recording the outcome at the end.

Operator or Bitbucket Pipeline deployctl deploy backend --tenant client1 --env staging --ref v1.2.0

▼

deployctl (shared orchestration logic) validate tenant/env/ref • resolve to exact commit • concurrency guardrail • deploy history

▼   splits into two independent deploy paths

| Backend path via AWS SSM — no SSH | Frontend path reusable build artifact |
| --- | --- |
| Staging EC2 / Production ASG instances | Build once per commit, store by commit SHA |
| Prepare release dir per commit → update tenant symlink | Sync files to tenant S3 bucket (explicit cache headers) |
| Restart that tenant's PM2 processes → health check | Served via Cloudflare → smoke check |

▼   both paths record the outcome

Deploy history + current state (JSON in encrypted S3) append-only audit trail • current version per tenant/app • source for status & rollback

Figure 1. End-to-end deploy flow. Backend and frontend deploy via separate commands so an app is never redeployed unless it needs to change.

## Why this shape

Commit-based: Deploys are pinned to an exact commit at the start, so a deploy never changes mid-flight if someone pushes new code to a branch.

Build once, deploy many: A backend release is prepared once per commit and shared by every tenant on that version; tenants are switched with a lightweight pointer, not a copied codebase.

Tenant isolation: Each tenant runs as its own process and storage, so deploying one client never interrupts another.

One source of truth: The same TypeScript modules power the CLI today and the dashboard later — one deployment path, not two.

# 3. How deployctl Connects to AWS

deployctl reaches AWS only through each service's HTTPS API, using the AWS SDK (kept inside the adapters layer). There is no SSH, VPN, or tunnel. Every request is signed with least-privilege IAM credentials supplied by wherever the tool runs — a Bitbucket pipeline or an operator's machine. The SDK is AWS SDK for JavaScript v3, with credentials resolved from the standard environment/role chain.

The key idea is that there are two distinct connections to AWS, not one — a "two-hop" model:

Where deployctl runs (operator machine or Bitbucket pipeline) deployctl → AWS SDK → signed with scoped IAM credentials

▼   Hop A — HTTPS API calls (the control plane); no SSH

| SSM API “run the deploy script on those servers” | S3 API frontend sync • deploy history + state | CloudWatch Logs read application logs |
| --- | --- | --- |

▼   SSM Agent delivers and runs the command on each server

EC2 server (staging) or ASG servers (production) the deploy script runs here, then makes its OWN AWS calls

▼   Hop B — the server's own call, using its EC2 instance role

Secrets Manager API server reads the real secret value at the last moment — by name only

Figure 2. The two-hop connection model. deployctl never touches servers directly; SSM is the bridge, and each server reads its own secrets.

## What each hop is

Hop A — deployctl to AWS: deployctl only ever calls AWS APIs. For a backend deploy it does not reach the server directly — it calls SSM to run the deploy script on the target instances. This is why operators need no SSH keys, only permission to call SSM. The same path covers S3 (frontend sync and deploy history) and CloudWatch (log reads).

Hop B — server to AWS: Once the deploy script is running on the server, the server makes its own AWS calls using its EC2 instance role, not the operator's credentials. The clearest case is secrets: deployctl passes only the secret's name, and the server reads the value from Secrets Manager at the last moment — so secret values never pass through the tool, pipeline logs, or an operator's screen.

Two connections here are not AWS APIs: resolving a branch to a commit talks to Git/Bitbucket, and the frontend is served through Cloudflare, which a normal deploy does not change.

# 4. Repository Structure

This project will live in its own repository, separate from the application code. This keeps deployment permissions and tenant configuration isolated from day-to-day application development, which makes access control and compliance review cleaner.

The internal layout deliberately separates thin command handlers from the shared library that does the real work, and isolates all AWS access behind a small adapter layer. This is the structural decision that lets the future dashboard become a second thin caller of the same library rather than a fork. The layout below is the target; the repository currently contains only documentation.

src/ cli.ts # entry point: parse arguments, dispatch to commands commands/ # thin command handlers, one per command tenants.ts # list configured tenants deploy.ts # deploy backend ¦ frontend rollback.ts # roll a tenant back to a previous version status.ts # show current deployed version per tenant logs.ts # read CloudWatch logs reconcile.ts # restore replaced production servers cleanup.ts # retention of old releases / artifacts core/ # shared library — the real deployment logic tenants.ts # load + validate tenants.yml refs.ts # resolve a branch/tag to an exact commit history.ts # deploy events + current state guardrail.ts # prevent concurrent deploys of one target deploy.ts # backend + frontend orchestration rollback.ts # version selection + redeploy diagnostics.ts # status + logs queries cleanup.ts # retention logic adapters/ # thin, testable wrappers over AWS + git ssm.ts s3.ts secrets.ts cloudwatch.ts git.ts shared.ts # output formatting, errors, config types scripts/ ec2/ # small server-local shell scripts run via SSM dashboard/ # later phase: a second caller over core/ test/ # mirrors src/, tests public behaviour first tenants.yml # tenant registry (resource names, never secrets)

## The three layers

| Layer | Responsibility |
| --- | --- |
| commands/ | Thin controllers. Parse what the operator typed and hand off. No business rules live here. The dashboard later plays the same role for the web. |
| core/ | The shared library where all deployment decisions live — validation, ref resolution, history, the concurrency guardrail, and the deploy/rollback flows. Unit-testable in isolation. |
| adapters/ | Small wrappers over AWS (SSM, S3, Secrets Manager, CloudWatch) and git, so the core logic can be tested without touching live infrastructure. |

Figure 3. CLI and (later) dashboard are thin callers over one shared core; AWS access is isolated for testability.

# 5. Delivery Phases

The work is sequenced so that risk is front-loaded and every step is independently reviewable. Shared foundations (tenant registry, commit resolution, history, and the concurrency guardrail) come first, then deploy and rollback, then operational tooling, and finally the dashboard.

## Phase roadmap

| Foundations Phases 1–5 CLI scaffold, tenant registry, commit resolution, history, concurrency guardrail | Deploy actions Phases 6–8 Backend deploy, frontend deploy, rollback | Operations Phases 9–14 Status & logs, ASG reconciliation, cleanup, pipelines, testing, docs | Dashboard Phase 15 Web UI for deploy + status, reusing the same core modules |
| --- | --- | --- | --- |

Figure 4. Delivery groups, left to right. Each group depends on the one before it.

Phase 1 — CLI Foundation

Goal.  Stand up a safe command-line tool skeleton with no AWS side effects.

Description.  We create the TypeScript project, a minimal command entry point, and the shared conventions for output and error messages. Commands that aren't implemented yet fail clearly instead of doing anything risky. This phase establishes the testing and type-checking baseline that every later phase is held to, so quality is built in from the first commit rather than retrofitted.

Phase 2 — Tenant Registry

Goal.  Load and validate the tenant configuration without ever storing secret values.

Description.  A tenant name alone is not enough to deploy safely — the tool needs to translate, say, “client1” into the specific storage bucket, process names, secret references, and health URLs that belong to that client. That mapping lives in a reviewable configuration file. This phase parses and validates it, rejects anything that looks like a real secret committed by mistake, and exposes a command to list the configured tenants for an environment.

Phase 3 — Git Ref Resolution

Goal.  Turn whatever the operator typed into one exact, immutable commit before any deploy work starts.

Description.  An operator may name a branch, tag, or commit. Because a branch can move, the tool immediately resolves the input to a single full commit identifier and uses only that from then on. Staging is convenient (branches allowed); production is deliberately stricter (tags or exact commits only). Both the requested input and the resolved commit are stored so history is exact and rollback can target a precise version.

Phase 4 — Deploy History & Current State

Goal.  Keep a durable audit trail of every deploy and a fast record of what should be running now.

Description.  Two complementary records are stored as JSON in encrypted storage: an append-only event log (what happened over time, including failures and partial failures) and a small current-state file per tenant and app (what version should be running now). The event log is the audit trail; the current-state file makes status checks, rollback decisions, and production recovery fast and reliable.

Phase 5 — Deployment Guardrail

Goal.  Prevent two deploys or rollbacks from changing the same tenant target at the same time.

Description.  Concurrency is handled with a lightweight “in-progress” marker on the current-state record, checked and set before a deploy or rollback begins and cleared when it ends. It is scoped to one environment / tenant / app, so an in-progress deploy for one client never blocks unrelated deploys. This deliberately avoids standing up extra lock infrastructure for what is, in practice, a single-user tool, while still protecting the risky steps.

Phase 6 — Backend Deploy

Goal.  Deploy backend releases to staging and production servers safely, per tenant.

Description.  The backend is delivered through AWS Systems Manager (no SSH). On each target server the tool prepares an immutable release directory for the commit, installs dependencies and builds once per release, generates a protected per-tenant environment file from Secrets Manager — read on the server itself (Hop B), so the tool only ever passes the secret name, never its value — switches that tenant's pointer to the new release, and restarts only that tenant's processes before running a health check. In production, all healthy servers must succeed or the deploy is reported as failed — with a clear record of which servers changed and which did not.

Phase 7 — Frontend Artifact & Deploy

Goal.  Build frontend artifacts once per commit and sync them to each tenant's storage with correct caching.

Description.  If the code is identical, the build should be identical, so frontend builds are stored as reusable artifacts keyed by commit and reused across tenants — the difference between clients is configuration, not separate code. The artifact is synced to the tenant's storage bucket with explicit cache headers: long-lived caching for fingerprinted assets, and no-cache for the entry page and runtime config so users never get stuck on a stale version. A smoke check confirms the result.

Phase 8 — Rollback

Goal.  Return a single tenant's backend or frontend to a previous known-good version on command.

Description.  Because every version is recorded and artifacts are retained, rollback is fast and exact. For the backend, the tool repoints the tenant to an earlier release (re-preparing it if it is no longer on the server) and restarts that tenant. For the frontend, it redeploys the exact earlier artifact. Rollbacks are tenant-specific and recorded in history like any other change. Database changes are intentionally out of scope for automatic rollback in this version.

Phase 9 — Logs & Diagnostics

Goal.  Give operators current status and centralised logs without logging into servers.

Description.  A status command reports the current deployed version for each tenant and app, and where relevant the per-server results of a production deploy. A logs command reads from CloudWatch Logs — centralised across all production servers — filtered by environment, tenant, service, and time range. This keeps routine troubleshooting inside the tool and removes any need for SSH access.

Phase 10 — ASG Replacement & Reconciliation

Goal.  Make sure a replaced production server can match the recorded tenant state.

Description.  Production runs on an Auto Scaling Group that can replace a server at any time; a fresh server has an empty filesystem. This phase first confirms whether existing bootstrap already restores tenant state. If it does, we document that. If not, we provide a reconcile command that reads the recorded desired state and brings each healthy production server into line, preventing a quietly inconsistent production fleet.

Phase 11 — Cleanup & Retention

Goal.  Stop old releases and artifacts from accumulating forever, without ever deleting a live version.

Description.  Storage would grow without bound if nothing were ever removed, but over-aggressive deletion breaks rollback. The retention baseline keeps every currently deployed version, the last ten successful versions per tenant and app, and anything deployed in the last thirty days. Cleanup is always explicit and offers a dry-run preview first — it never deletes silently during a normal deploy.

Phase 12 — Bitbucket Pipeline Integration

Goal.  Provide safe, push-button pipeline entry points for deploys and rollbacks.

Description.  The same tool can be driven from continuous-integration pipelines: staging deploy pipelines, production deploy pipelines with the stricter exact-version rules, and manual rollback pipelines. AWS access is configured so credentials are handled safely rather than embedded. This gives the team a controlled path to deploy without each operator needing a fully configured local environment.

Phase 13 — Testing & Validation

Goal.  Grow automated tests alongside the implementation, focused on real behaviour.

Description.  Rather than write a large speculative test suite up front, tests grow with each feature and cover the behaviour that matters: tenant configuration rules, ref-resolution rules, history behaviour, the concurrency guardrail, backend deploy failure handling, frontend cache behaviour, and rollback version selection. Live AWS calls are mocked so the suite runs fast and safely.

Phase 14 — Documentation & Handoff

Goal.  Keep operator and developer documentation current as the tool evolves.

Description.  Alongside the architecture and context documents, this phase delivers the practical operator material: runbooks for deploy and rollback, a troubleshooting guide, a tenant-configuration update guide, and security and access notes. The goal is that the team can operate and extend the tool confidently without depending on tribal knowledge.

Phase 15 — Web Dashboard

Goal.  Deliver a simple, secured web interface for deploys and visibility, reusing the same core logic.

Description.  The dashboard is a confirmed requirement from the project owner, scoped initially for a single user but built with the guardrails a multi-user tool would need. It is a thin web layer that imports the exact same deployment modules as the CLI — not a second deployment path. Version one covers backend deploy, frontend deploy, and status (rollback and logs come later). It reuses the Phase 5 concurrency guardrail, requires authentication plus a network restriction since it can trigger production deploys, and records the authenticated person against every action in deploy history. It is intentionally sequenced last because it has nothing to call until the foundations and deploy actions exist and are stable.

# 6. Phase Dependencies

The order is driven by genuine dependencies, not preference:

Infrastructure assumptions are confirmed before any AWS-facing work begins.

The shared foundations (Phases 2–5) must land before backend and frontend deploy (Phases 6–7).

The guardrail (Phase 5) builds on the current-state record from Phase 4.

Rollback (Phase 8) depends on history and both deploy paths (Phases 4, 6, 7).

Production reconciliation (Phase 10) is gated on confirming how a replaced server bootstraps.

The dashboard (Phase 15) requires Phases 2–9 complete, because it calls those same modules.

Scope note.  Version one deliberately excludes Terraform changes, tenant onboarding automation, database provisioning, DNS/Cloudflare infrastructure changes, container-based deploys, automatic rollback, and database migration automation. These are recorded as explicit non-goals and possible future work, not gaps.